Age Ranger Test Plan

|  |  |
| --- | --- |
| 1. Test Plan Scope | |
| **In Scope** | **Out of Scope** |
| Functional Testing:  *Add Person*  *Delete Person*  *Edit Person*  *Search Person*  Exploratory Testing  Browser Matrix:  *Chrome(Latest)*  *Firefox(Latest)*  *IE(Latest)* | Unit Testing  API Testing  Performance Testing  Load Testing  Security Testing  Browser Matrix:  *Safari*  *MS Edge* |

|  |
| --- |
| **2. Test Plan Assumptions** |
| **Test Plan Assumptions** |
| Test environment is available before test cycle.  Only one user can use the environment during a time slot. |

|  |  |  |
| --- | --- | --- |
| **3. Test Team Roles & Responsibilities** | | |
| **Name** | **Roles** | **Responsibilities** |
| Firstname Lastname | QA Lead | Manage QA team.  Provide resource requirement estimate for budget.  Hold regular meeting to propagate the information related to the project and issues raised by QA team.  Develop Test Plan (this document)  Provide test schedule  Provide weekly status reports to cross-functional team  Provide or hold the necessary training to QA to speed up their learning curves and product knowledge.  Review the test cases which are created by QA team  Create QA test strategy, plan and matrix for each test cycles.  Resolve/escalate issues  Fix automation script if necessary  Triage/Debug bugs, provide bug root cause analyze to Dev. |
| Mikey Wan | Quality Analyst | Develop testing schedule estimation  Provide the weekly status report for the accomplishment and the plans for the coming week  Update and follow up the progress of testing  Create test cases  Run test cases.  Report bugs  Regress and verify fixed bugs |

|  |  |
| --- | --- |
| 4. Test Entry Criteria & Exit Criteria | |
| **ID** | **Criteria** |
| 4.1 | Entry Criteria:   * Code complete * Test environment is ready |
| 4.2 | Exit Criteria   * 100 % completion of regression testing * 100 % of completion of test cases for new features * RC/GA milestone (95% PASS rate) * Beta milestone (85% PASS rate) * Zero showstopper bug * Zero test stopper bug * Zero critical bugs (no workaround) |

|  |  |  |  |
| --- | --- | --- | --- |
| 5. Test Schedule | | |  |
| **Items** | **Date(planned)** | **Owner** | **Comments** |
| Test Cycle 1 | Dec 28, 2018 – Dec 28, 2018 | Mikey Wan |  |
| Test Cycle 2 | Dec 31, 2018 – Dec 31, 2018 | Mikey Wan |  |
| … | … | … | … |

|  |  |
| --- | --- |
| 6. Test Cases | |
| **ID** | **Test Cases** |
| TC001 | Add Person Toddler Min  *Test Procedure:*  *Add person with following information:*  *First Name: ToddlerMinFirst*  *Last Name: TodderMinLast*  *Age: 0*  *Expected Results:*  *Person is added with correct Age Group* |
| TC002 | Add Person Toddler Mid  *Test Procedure:*  *Add person with following information:*  *First Name: ToddlerMidFirst*  *Last Name: TodderMidLast*  *Age: 1*  *Expected Results:*  *Person is added with correct Age Group* |
| TC003 | Add Person Child Min  *Test Procedure:*  *Add person with following information:*  *First Name: ChildMinFirst*  *Last Name: ChildMinLast*  *Age: 2*  *Expected Results:*  *Person is added with correct Age Group* |
| TC004 | Add Person Child Mid  *Test Procedure:*  *Add person with following information:*  *First Name: ChildMidFirst*  *Last Name: ChildMidLast*  *Age: 8*  *Expected Results:*  *Person is added with correct Age Group* |
| TC005 | Add Person Child Max  *Test Procedure:*  *Add person with following information:*  *First Name: ChildMaxFirst*  *Last Name: ChildMaxLast*  *Age: 13*  *Expected Results:*  *Person is added with correct Age Group* |
| TC006 | Add Person Teenager Min  *Test Procedure:*  *Add person with following information:*  *First Name: TeenagerMinFirst*  *Last Name: TeenagerMinLast*  *Age: 14*  *Expected Results:*  *Person is added with correct Age Group* |
| TC007 | Add Person Teenager Mid  *Test Procedure:*  *Add person with following information:*  *First Name: TeenagerMidFirst*  *Last Name: TeenagerMidLast*  *Age: 17*  *Expected Results:*  *Person is added with correct Age Group* |
| TC008 | Add Person Teenager Max  *Test Procedure:*  *Add person with following information:*  *First Name: TeenagerMaxFirst*  *Last Name: TeenagerMaxLast*  *Age: 19*  *Expected Results:*  *Person is added with correct Age Group* |
| TC009 | Add Person Early Twenties Min  *Test Procedure:*  *Add person with following information:*  *First Name: EarlyTwentiesMinFirst*  *Last Name: EarlyTwentiesMinLast*  *Age: 20*  *Expected Results:*  *Person is added with correct Age Group* |
| TC010 | Add Person Early Twenties Mid  *Test Procedure:*  *Add person with following information:*  *First Name: EarlyTwentiesMidFirst*  *Last Name: EarlyTwentiesMidLast*  *Age: 22*  *Expected Results:*  *Person is added with correct Age Group* |
| TC011 | Add Person Early Twenties Max  *Test Procedure:*  *Add person with following information:*  *First Name: EarlyTwentiesMaxFirst*  *Last Name: EarlyTwentiesMaxLast*  *Age: 24*  *Expected Results:*  *Person is added with correct Age Group* |
| TC012 | Add Person Almost Thirty Min  *Test Procedure:*  *Add person with following information:*  *First Name: AlmostThirtyMinFirst*  *Last Name: AlmostThirtyMinLast*  *Age: 25*  *Expected Results:*  *Person is added with correct Age Group* |
| TC013 | Add Person Almost Thirty Mid  *Test Procedure:*  *Add person with following information:*  *First Name: AlmostThirtyMidFirst*  *Last Name: AlmostThirtyMidLast*  *Age: 27*  *Expected Results:*  *Person is added with correct Age Group* |
| TC014 | Add Person Almost Thirty Max  *Test Procedure:*  *Add person with following information:*  *First Name: AlmostThirtyMaxFirst*  *Last Name: AlmostThirtyMaxLast*  *Age: 29*  *Expected Results:*  *Person is added with correct Age Group* |
| TC015 | Add Person Very Adult Min  *Test Procedure:*  *Add person with following information:*  *First Name: VeryAdultMinFirst*  *Last Name: VeryAdultMinLast*  *Age: 30*  *Expected Results:*  *Person is added with correct Age Group* |
| TC016 | Add Person Very Adult Mid  *Test Procedure:*  *Add person with following information:*  *First Name: VeryAdultMidFirst*  *Last Name: VeryAdultMidLast*  *Age: 40*  *Expected Results:*  *Person is added with correct Age Group* |
| TC017 | Add Person Very Adult Max  *Test Procedure:*  *Add person with following information:*  *First Name: VeryAdultMaxFirst*  *Last Name: VeryAdultMaxLast*  *Age: 49*  *Expected Results:*  *Person is added with correct Age Group* |
| TC018 | Add Person Kinda Old Min  *Test Procedure:*  *Add person with following information:*  *First Name: KindaOldMinFirst*  *Last Name: KindaOldMinLast*  *Age: 50*  *Expected Results:*  *Person is added with correct Age Group* |
| TC019 | Add Person Kinda Old Mid  *Test Procedure:*  *Add person with following information:*  *First Name: KindaOldMidFirst*  *Last Name: KindaOldMidLast*  *Age: 60*  *Expected Results:*  *Person is added with correct Age Group* |
| TC020 | Add Person Kinda Old Max  *Test Procedure:*  *Add person with following information:*  *First Name: KindaOldMaxFirst*  *Last Name: KindaOldMaxLast*  *Age: 69*  *Expected Results:*  *Person is added with correct Age Group* |
| TC021 | Add Person Old Min  *Test Procedure:*  *Add person with following information:*  *First Name: OldMinFirst*  *Last Name: OldMinLast*  *Age: 70*  *Expected Results:*  *Person is added with correct Age Group* |
| TC022 | Add Person Old Mid  *Test Procedure:*  *Add person with following information:*  *First Name: OldMidFirst*  *Last Name: OldMidLast*  *Age: 84*  *Expected Results:*  *Person is added with correct Age Group* |
| TC023 | Add Person Old Max  *Test Procedure:*  *Add person with following information:*  *First Name: OldMaxFirst*  *Last Name: OldMaxLast*  *Age: 99*  *Expected Results:*  *Person is added with correct Age Group* |
| TC024 | Add Person Very Old Min  *Test Procedure:*  *Add person with following information:*  *First Name: VeryOldMinFirst*  *Last Name: VeryOldMinLast*  *Age: 99*  *Expected Results:*  *Person is added with correct Age Group* |
| TC025 | Add Person Very Old Mid  *Test Procedure:*  *Add person with following information:*  *First Name: VeryOldMidFirst*  *Last Name: VeryOldMidLast*  *Age: 104*  *Expected Results:*  *Person is added with correct Age Group* |
| TC026 | Add Person Very Old Max  *Test Procedure:*  *Add person with following information:*  *First Name: VeryOldMaxFirst*  *Last Name: VeryOldMaxLast*  *Age: 109*  *Expected Results:*  *Person is added with correct Age Group* |
| TC027 | Add Person Crazy Ancient Min  *Test Procedure:*  *Add person with following information:*  *First Name: CrazyAncientMinFirst*  *Last Name: CrazyAncientMinLast*  *Age: 110*  *Expected Results:*  *Person is added with correct Age Group* |
| TC028 | Add Person Crazy Ancient Mid  *Test Procedure:*  *Add person with following information:*  *First Name: CrazyAncientMidFirst*  *Last Name: CrazyAncientMidLast*  *Age: 155*  *Expected Results:*  *Person is added with correct Age Group* |
| TC029 | Add Person Crazy Ancient Max  *Test Procedure:*  *Add person with following information:*  *First Name: CrazyAncientMaxFirst*  *Last Name: CrazyAncientMaxLast*  *Age: 198*  *Expected Results:*  *Person is added with correct Age Group* |
| TC030 | Add Person Vampire Min  *Test Procedure:*  *Add person with following information:*  *First Name: VampireMinFirst*  *Last Name: VampireMinLast*  *Age: 199*  *Expected Results:*  *Person is added with correct Age Group* |
| TC031 | Add Person Vampire Mid  *Test Procedure:*  *Add person with following information:*  *First Name: VampireMidFirst*  *Last Name: VampireMidLast*  *Age: 2600*  *Expected Results:*  *Person is added with correct Age Group* |
| TC032 | Add Person Vampire Max  *Test Procedure:*  *Add person with following information:*  *First Name: VampireMaxFirst*  *Last Name: VampireMaxLast*  *Age: 4998*  *Expected Results:*  *Person is added with correct Age Group* |
| TC033 | Add Person Kauri Tree Min  *Test Procedure:*  *Add person with following information:*  *First Name: KauriTreeMinFirst*  *Last Name: KauriTreeMinLast*  *Age: 4999*  *Expected Results:*  *Person is added with correct Age Group* |
| TC034 | Add Person Kauri Tree Mid  *Test Procedure:*  *Add person with following information:*  *First Name: KauriTreeMidFirst*  *Last Name: KauriTreeMidLast*  *Age: 10000*  *Expected Results:*  *Person is added with correct Age Group* |
| TC035 | Edit Person Edit First Name  *Test Procedure:*  *Add person with following information:*  *First Name: EditFirstNameFirst*  *Last Name: EditFirstNameLast*  *Age: 15*  *Edit added person with following information:*  *New First Name: EditedFirstNameFirst*  *New Last Name: EditFirstNameLast*  *New Age: 15*  *Expected Results:*  *First Name was changed successfully* |
| TC036 | Edit Person Edit Last Name  *Test Procedure:*  *Add person with following information:*  *First Name: EditLastNameFirst*  *Last Name: EditLastNameLast*  *Age: 30*  *Edit added person with following information:*  *New First Name: EditLastNameFirst*  *New Last Name: EditedLastNameLast*  *New Age: 30*  *Expected Results:*  *Last Name was changed successfully* |
| TC037 | Edit Person Edit Age  *Test Procedure:*  *Add person with following information:*  *First Name: EditAgeFirst*  *Last Name: EditAgeLast*  *Age: 45*  *Edit added person with following information:*  *New First Name: EditAgeFirst*  *New Last Name: EditAgeLast*  *New Age: 50*  *Expected Results:*  *Age was changed successfully, and age group was changed accordingly* |
| TC038 | Search Person  *Test Procedure: Input “Edit” within filter area*  *Expected Results:*  *All three items with “Edit” were listed* |
| TC039 | Delete Person  *Test Procedure:*  *Choose one person from people list, click delete button, then click OK to confirm.*  *Expected Results:*  *The person was no longer listed in people list.* |
| TC040 | Add Person With Long Name  *Test Procedure:*  *Add person with following information:*  *First Name: 0123456789012345678901234567890123456789012345678901234567890123456789012345678901234*  *Last Name: 0123456789*  *Age: 66*  *Expected Results:*  *Person is added with correct Age Group without overlap* |
| TC041 | Add Person With Float Age  *Test Procedure:*  *Add person with following information:*  *First Name: FloatAgeFirst*  *Last Name: FloatAgeLast*  *Age: 30.13*  *Expected Results:*  *Warning message should be provided.* |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 7. Functional Test Results | | |  |  |
| **ID** | **Test Cases** | **Pass/Fail** | **Tested By** | **Date Tested** |
| TC001 | Add Person Toddler Min  *Test Procedure:*  *Add person with following information:*  *First Name: ToddlerMinFirst*  *Last Name: TodderMinLast*  *Age: 0*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC002 | Add Person Toddler Mid  *Test Procedure:*  *Add person with following information:*  *First Name: ToddlerMidFirst*  *Last Name: TodderMidLast*  *Age: 1*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC003 | Add Person Child Min  *Test Procedure:*  *Add person with following information:*  *First Name: ChildMinFirst*  *Last Name: ChildMinLast*  *Age: 2*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC004 | Add Person Child Mid  *Test Procedure:*  *Add person with following information:*  *First Name: ChildMidFirst*  *Last Name: ChildMidLast*  *Age: 8*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC005 | Add Person Child Max  *Test Procedure:*  *Add person with following information:*  *First Name: ChildMaxFirst*  *Last Name: ChildMaxLast*  *Age: 13*  *Expected Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC006 | Add Person Teenager Min  *Test Procedure:*  *Add person with following information:*  *First Name: TeenagerMinFirst*  *Last Name: TeenagerMinLast*  *Age: 14*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC007 | Add Person Teenager Mid  *Test Procedure:*  *Add person with following information:*  *First Name: TeenagerMidFirst*  *Last Name: TeenagerMidLast*  *Age: 17*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC008 | Add Person Teenager Max  *Test Procedure:*  *Add person with following information:*  *First Name: TeenagerMaxFirst*  *Last Name: TeenagerMaxLast*  *Age: 19*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC009 | Add Person Early Twenties Min  *Test Procedure:*  *Add person with following information:*  *First Name: EarlyTwentiesMinFirst*  *Last Name: EarlyTwentiesMinLast*  *Age: 20*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC010 | Add Person Early Twenties Mid  *Test Procedure:*  *Add person with following information:*  *First Name: EarlyTwentiesMidFirst*  *Last Name: EarlyTwentiesMidLast*  *Age: 22*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC011 | Add Person Early Twenties Max  *Test Procedure:*  *Add person with following information:*  *First Name: EarlyTwentiesMaxFirst*  *Last Name: EarlyTwentiesMaxLast*  *Age: 24*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC012 | Add Person Almost Thirty Min  *Test Procedure:*  *Add person with following information:*  *First Name: AlmostThirtyMinFirst*  *Last Name: AlmostThirtyMinLast*  *Age: 25*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC013 | Add Person Almost Thirty Mid  *Test Procedure:*  *Add person with following information:*  *First Name: AlmostThirtyMidFirst*  *Last Name: AlmostThirtyMidLast*  *Age: 27*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC014 | Add Person Almost Thirty Max  *Test Procedure:*  *Add person with following information:*  *First Name: AlmostThirtyMaxFirst*  *Last Name: AlmostThirtyMaxLast*  *Age: 29*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC015 | Add Person Very Adult Min  *Test Procedure:*  *Add person with following information:*  *First Name: VeryAdultMinFirst*  *Last Name: VeryAdultMinLast*  *Age: 30*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC016 | Add Person Very Adult Mid  *Test Procedure:*  *Add person with following information:*  *First Name: VeryAdultMidFirst*  *Last Name: VeryAdultMidLast*  *Age: 40*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC017 | Add Person Very Adult Max  *Test Procedure:*  *Add person with following information:*  *First Name: VeryAdultMaxFirst*  *Last Name: VeryAdultMaxLast*  *Age: 49*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC018 | Add Person Kinda Old Min  *Test Procedure:*  *Add person with following information:*  *First Name: KindaOldMinFirst*  *Last Name: KindaOldMinLast*  *Age: 50*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC019 | Add Person Kinda Old Mid  *Test Procedure:*  *Add person with following information:*  *First Name: KindaOldMidFirst*  *Last Name: KindaOldMidLast*  *Age: 60*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC020 | Add Person Kinda Old Max  *Test Procedure:*  *Add person with following information:*  *First Name: KindaOldMaxFirst*  *Last Name: KindaOldMaxLast*  *Age: 69*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC021 | Add Person Old Min  *Test Procedure:*  *Add person with following information:*  *First Name: OldMinFirst*  *Last Name: OldMinLast*  *Age: 70*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC022 | Add Person Old Mid  *Test Procedure:*  *Add person with following information:*  *First Name: OldMidFirst*  *Last Name: OldMidLast*  *Age: 84*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC023 | Add Person Old Max  *Test Procedure:*  *Add person with following information:*  *First Name: OldMaxFirst*  *Last Name: OldMaxLast*  *Age: 99*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC024 | Add Person Very Old Min  *Test Procedure:*  *Add person with following information:*  *First Name: VeryOldMinFirst*  *Last Name: VeryOldMinLast*  *Age: 99*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC025 | Add Person Very Old Mid  *Test Procedure:*  *Add person with following information:*  *First Name: VeryOldMidFirst*  *Last Name: VeryOldMidLast*  *Age: 104*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC026 | Add Person Very Old Max  *Test Procedure:*  *Add person with following information:*  *First Name: VeryOldMaxFirst*  *Last Name: VeryOldMaxLast*  *Age: 109*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC027 | Add Person Crazy Ancient Min  *Test Procedure:*  *Add person with following information:*  *First Name: CrazyAncientMinFirst*  *Last Name: CrazyAncientMinLast*  *Age: 110*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC028 | Add Person Crazy Ancient Mid  *Test Procedure:*  *Add person with following information:*  *First Name: CrazyAncientMidFirst*  *Last Name: CrazyAncientMidLast*  *Age: 155*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC029 | Add Person Crazy Ancient Max  *Test Procedure:*  *Add person with following information:*  *First Name: CrazyAncientMaxFirst*  *Last Name: CrazyAncientMaxLast*  *Age: 198*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC030 | Add Person Vampire Min  *Test Procedure:*  *Add person with following information:*  *First Name: VampireMinFirst*  *Last Name: VampireMinLast*  *Age: 199*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC031 | Add Person Vampire Mid  *Test Procedure:*  *Add person with following information:*  *First Name: VampireMidFirst*  *Last Name: VampireMidLast*  *Age: 2600*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC032 | Add Person Vampire Max  *Test Procedure:*  *Add person with following information:*  *First Name: VampireMaxFirst*  *Last Name: VampireMaxLast*  *Age: 4998*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC033 | Add Person Kauri Tree Min  *Test Procedure:*  *Add person with following information:*  *First Name: KauriTreeMinFirst*  *Last Name: KauriTreeMinLast*  *Age: 4999*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC034 | Add Person Kauri Tree Mid  *Test Procedure:*  *Add person with following information:*  *First Name: KauriTreeMidFirst*  *Last Name: KauriTreeMidLast*  *Age: 10000*  *Expected Results:*  *Person is added with correct Age Group*  *Actual Results:*  *Person is added with correct Age Group* | Pass | Mikey Wan | Dec 28, 2018 |
| TC035 | Edit Person Edit First Name  *Test Procedure:*  *Add person with following information:*  *First Name: EditFirstNameFirst*  *Last Name: EditFirstNameLast*  *Age: 15*  *Edit added person with following information:*  *New First Name: EditedFirstNameFirst*  *New Last Name: EditFirstNameLast*  *New Age: 15*  *Expected Results:*  *First Name was changed successfully*  *Actual Results:*  *First Name was changed successfully* | Pass | Mikey Wan | Dec 28, 2018 |
| TC036 | Edit Person Edit Last Name  *Test Procedure:*  *Add person with following information:*  *First Name: EditLastNameFirst*  *Last Name: EditLastNameLast*  *Age: 30*  *Edit added person with following information:*  *New First Name: EditLastNameFirst*  *New Last Name: EditedLastNameLast*  *New Age: 30*  *Expected Results:*  *Last Name was changed successfully*  *Actual Results:*  *Last Name was changed successfully* | Pass | Mikey Wan | Dec 28, 2018 |
| TC037 | Edit Person Edit Age  *Test Procedure:*  *Add person with following information:*  *First Name: EditAgeFirst*  *Last Name: EditAgeLast*  *Age: 45*  *Edit added person with following information:*  *New First Name: EditAgeFirst*  *New Last Name: EditAgeLast*  *New Age: 50*  *Expected Results:*  *Age was changed successfully, and age group was changed accordingly*  *Actual Results:*  *Age was changed successfully, and age group was changed accordingly* | Pass | Mikey Wan | Dec 28, 2018 |
| TC038 | Search Person  *Test Procedure: Input “Edit” within filter area*  *Expected Results:*  *All three items with “Edit” were listed*  *Actual Results:*  *All three items with “Edit” were listed* | Pass | Mikey Wan | Dec 28, 2018 |
| TC039 | Delete Person  *Test Procedure:*  *Choose one person from people list, click delete button, then click OK to confirm.*  *Expected Results:*  *The person was no longer listed in people list.*  *Actual Results:*  *The person was no longer listed in people list.* | Pass | Mikey Wan | Dec 28, 2018 |
| TC040 | Add Person With Long Name  *Test Procedure:*  *Add person with following information:*  *First Name: 0123456789012345678901234567890123456789012345678901234567890123456789012345678901234*  *Last Name: 0123456789*  *Age: 66*  *Expected Results:*  *Person is added with correct Age Group without overlap*  *Actual Results:*  *Overlap appears* | Fail | Mikey Wan | Dec 28, 2018 |
| TC041 | Add Person With Float Age  *Test Procedure:*  *Add person with following information:*  *First Name: FloatAgeFirst*  *Last Name: FloatAgeLast*  *Age: 30.13*  *Expected Results:*  *Warning message should be provided.*  *Actual Results:*  *Page was switched to confirm page before I was able to get the warning message.* | Fail | Mikey Wan | Dec 28, 2018 |

# 8. Addendums & Appendices

*Include any additional documents.*